## Slide 1
TECHNICAL BLUEPRINT
AGENT FORGE
Building a collaborative AI software engineering organization
Contract-Driven Agent Forge (CDAF) A practical operating model for Claude Code and a multi-agent development platform
PEOPLE + AGENTS
One team. Shared outcomes.
VISIBLE WORK
Tasks, artifacts, reviews.
SAFE DELIVERY
Tests, GitHub, deploy gates.
Presentation blueprint • 30 October 2026

## Slide 2
The central idea
Do not build a crowd of chatbots. Build a coordinated engineering organization.
02
ONE SHARED MISSION
A project manager agent turns a product goal into small, verifiable work packages.
SPECIALIZED OWNERS
Developers, designers, QA, research, DevOps and security agents own clear domains.
EVIDENCE-BASED DELIVERY
Every task ends with artifacts, tests, review evidence and a clear handoff.
Human engineers remain accountable for product direction, architecture, risk acceptance and production release.
AI agents accelerate execution; they do not remove the need for engineering judgment.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
2

## Slide 3
The platform we are building
The uploaded requirements describe a VS Code + Claude Code-inspired control room.
03
DASHBOARD
Service health, alerts, active projects and running agents.
PROJECT WORKSPACE
Project list, manager conversation, agent activity and image input.
AGENT + MODEL CONTROL
Roles, skills, hierarchy, model usage and task status.
FILE + DELIVERY
File manager, terminal, GitHub sync and safe restart.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
3

## Slide 4
The agent organization
Use role specialization, but keep one accountable owner for each deliverable.
04
Human Product Owner
Priorities • acceptance • risk
Project Manager Agent
Plan • delegate • integrate
Architect
System design
Researcher
Evidence & options
UX / Product Designer
Flows & visual specs
Frontend Developer
UI implementation
Backend Developer
API & data
QA Engineer
Tests & verification
Security Agent
Threats & controls
DevOps Agent
CI/CD & operations
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
4

## Slide 5
Hierarchy without silos
Agents report upward, collaborate laterally, and can propose work—with policy controls.
05
Project Manager
Single accountable coordinator
Research Lead
Findings + citations
Engineering Lead
Code + architecture
Design Lead
UX + assets
Quality Lead
Tests + release evidence
Lateral collaboration: Research ↔ Engineering ↔ Design ↔ QA
REPORTING
Status, blockers, artifacts and confidence.
PROPOSALS
Agents may suggest improvements; manager validates scope.
ESCALATION
Human approval for sensitive actions and release decisions.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
5

## Slide 6
The original method: CDAF
Contract-Driven Agent Forge makes delegation explicit, testable and repeatable.
06
1. INTENT
Goal + constraints
2. CONTRACT
Inputs + outputs
3. ASSIGN
Role + owner
4. EXECUTE
Tools + workspace
5. VERIFY
Tests + review
6. MERGE
Artifact + handoff
TASK CONTRACT
Every task has a bounded scope, owner, dependencies, acceptance criteria and output path.
SHARED MEMORY
Decisions, architecture notes, conventions and current project state are discoverable.
QUALITY GATES
No completion without evidence: tests, review, security and integration checks.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
6

## Slide 7
How one request becomes working software
A manager decomposes work until tasks are small enough to execute and verify.
07
User request
Natural language + files
Manager plan
Break down + sequence
Task contracts
Owners + acceptance
Parallel work
Code / design / research
Integration
QA + human review
DECOMPOSITION RULE
Split by independently testable outcome—not merely by file or job title.
DEPENDENCY GRAPH
Run independent tasks in parallel; serialize conflicting edits and migrations.
DONE MEANS VERIFIED
Acceptance criteria pass, artifact exists, reviewer signs off, status is reported.
If one agent is overloaded, clone a role instance only when work can be safely partitioned.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
7

## Slide 8
Face-to-face is the coordination engine
Make in-person collaboration the default for alignment, ambiguity and high-risk decisions.
08
HUMAN TEAM
Daily stand-up, planning, architecture, design critique, code review and retrospective.
AGENT TEAM
Manager-agent syncs, specialist handoffs, blocker triage and live review of agent output.
JOINT SESSIONS
Humans and agents inspect the same artifacts, ask questions and agree on next actions.
Meeting rule: every meeting produces a decision, an owner, and a timestamped action.
Stand-up
15 min
Planning
45–60 min
Architecture
45 min
Design critique
30 min
Code review
30 min
QA triage
30 min
Demo
30 min
Retro
45 min
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
8

## Slide 9
A meeting-rich operating rhythm
Schedule regular in-person checkpoints; use async messages only for simple updates.
09
MON
Sprint planning
Team
Architecture review
Decision
Agent task kickoff
Action
TUE
Daily stand-up
Team
Design critique
Decision
Pairing / live build
Action
WED
Daily stand-up
Team
Integration review
Decision
QA test triage
Action
THU
Daily stand-up
Team
Security / performance
Decision
Release rehearsal
Action
FRI
Demo & acceptance
Team
Retrospective
Decision
Next sprint prep
Action
Every day: 15-minute stand-up • two short manager/lead syncs • open collaboration time
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
9

## Slide 10
Face-to-face meeting formats
Use the right room, participants and artifacts for each decision.
10
Daily stand-up
All team + manager agent Yesterday / today / blockers 15 min
Sprint planning
PO + PM + leads Priorities, capacity, task contracts 45–60 min
Architecture review
Architect + backend + DevOps + security ADRs, dependencies, failure modes 45 min
Design critique
Designer + PO + frontend + users Flows, prototypes, accessibility 30–45 min
Pairing / swarm
Relevant specialists Live debugging or complex task 25–50 min
QA triage
QA + developer + PM Repro steps, severity, owner 30 min
Demo / acceptance
Whole team + stakeholders Working increment + evidence 30 min
Retrospective
Whole team Keep / stop / start actions 45 min
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
10

## Slide 11
The agent coordination meeting
The project manager runs a structured sync; agents bring evidence, not vague status.
11
1. Open
Manager states goal + risks
2. Round-robin
Each agent reports
3. Resolve
Dependencies + conflicts
4. Commit
Owners + due points
AGENT REPORT TEMPLATE
Status • completed artifact • evidence • blocker • next action • confidence.
DECISION LOG
Record decision, rationale, owner, date and impacted tasks.
MEETING OUTPUT
Updated task board, dependency graph, risks and next sync agenda.
Keep meetings short and frequent; escalate unresolved technical conflicts to a focused workshop.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
11

## Slide 12
Project workspace: one control room
Left: project list • Center: manager conversation • Right: live agents and results.
12
PROJECTS
▣ Website ▣ Mobile App ▣ AgentForge Core ▣ Game Prototype + Create project Multi-select • Rename • Delete
PROJECT MANAGER CHAT
User: Add secure sign-in and account recovery. Manager: I will split this into API, UI, test and security tasks. Backend Agent: API endpoints and token validation implemented. Tests: 18/18 passed. Frontend Agent: Sign-in and reset flows ready for review. QA Agent: Two edge cases found; tickets opened. [ Attach image ] [ Type a command… ]
RUNNING AGENTS
● Manager — planning ● Backend — coding ● Frontend — coding ● Designer — review ● QA — testing Completed today: 7 Blocked: 1 Tokens / tools: live Select agent → details
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
12

## Slide 13
Agent management: identity, skills, learning
Role and skills are fixed attributes; display name is system-managed and not editable.
13
Role
Developer / QA / Designer
Skills
Languages / tools / domain
Hierarchy
Supervisor / peers / reports
Learning
Feedback + approved memory
CREATE / ASSIGN
Search role catalog; create a specialist if none fits; attach to project.
OBSERVE
Status, mission, tool calls, token usage, artifacts and blockers.
IMPROVE SAFELY
Curate lessons into versioned playbooks; evaluate before promoting changes.
Never let an agent silently rewrite its own permissions, identity, or production policy.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
13

## Slide 14
A task contract: the unit of reliable delegation
Use a structured contract in the orchestrator instead of passing vague prompts.
14
{ "task_id": "AUTH-042", "project_id": "agentforge", "role": "backend_developer", "goal": "Implement password-reset API", "inputs": ["API_SPEC.md", "auth_schema.sql"], "constraints": ["Do not log secrets", "Keep API backward-compatible"], "dependencies": ["AUTH-031"], "outputs": ["src/auth/reset.ts", "tests/reset.test.ts"], "acceptance": [ "Valid token resets password", "Expired token is rejected", "Rate limit is enforced", "All tests pass" ], "report_to": "engineering_lead", "status": "assigned" }
WHY IT WORKS
Bounded scope reduces ambiguity.
WHY IT SCALES
Contracts make tasks routable and auditable.
WHY IT IS SAFE
Acceptance checks stop unsupported “done” claims.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
14

## Slide 15
Reference technical architecture
Recommended stack for the requested web-based agent operations platform.
15
Web UI
React / Next.js + TypeScript
Backend API
Node.js + TypeScript (NestJS)
PostgreSQL
Projects, users, tasks, audit
Redis
Queues, locks, live status
Object Storage
Artifacts, images, logs
Agent Runtime
Claude Code + tool adapters
WHY TYPESCRIPT
Shared types across UI, API and orchestration.
WHY POSTGRESQL
Relational integrity for tasks, projects and audit history.
WHY REDIS
Fast coordination, queueing and ephemeral state.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
15

## Slide 16
Agent runtime: tools, permissions and traceability
Treat every agent as a controlled worker, not an unrestricted shell process.
16
Orchestrator
Task + policy
Agent worker
Prompt + context
Tool gateway
Allow-listed tools
Workspace
Isolated repo / branch
LEAST PRIVILEGE
Read-only by default; scoped write access; explicit approval for deploy and destructive actions.
OBSERVABILITY
Log prompt/version, model, tool calls, latency, token cost, output and reviewer.
RECOVERY
Timeouts, retries, idempotency, cancellation and human takeover.
Never expose raw production secrets to prompts or store credentials in agent-visible files.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
16

## Slide 17
GitHub integration and safe deployment
Every approved change is traceable; every restart is guarded by health checks.
17
Agent branch
Feature branch
Pull request
Diff + summary
CI pipeline
Lint / test / scan
Human approval
Review + merge
Deploy
Health-check restart
AUTOMATIC SYNC
Push project updates to GitHub through commits and pull requests; avoid direct main-branch writes.
SAFE RESTART
Build → backup/config check → restart → readiness probe → rollback on failure.
PROTECTED CORE PROJECT
AgentForge itself is a protected project; no delete action, restricted deploy permissions.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
17

## Slide 18
Developer workspace: files, terminal and models
Treat file operations and model usage as first-class engineering tools.
18
FILE MANAGER
Tree + type icons • multi-select • create/copy/move/delete • drag/drop • preview/edit • Markdown rendering • split panes.
TERMINAL
Path-aware shell • tab completion • multiple terminals • closeable tabs • resizable panes • command history.
MODEL MANAGER
Claude Code default • add/remove providers • daily/weekly tokens • reset time • usage and cost.
FILE TREE + PREVIEW
📁 src 📁 agents 📄 orchestrator.ts 📄 task-contract.ts 📄 README.md Preview uses syntax highlighting; Markdown uses rendered view.
MODEL USAGE PANEL
Model | Today | Week | Tokens | Reset Claude Code | usage meter | tokens Other models | usage meter | tokens Show units, timezone and reset countdown consistently.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
18

## Slide 19
Core data model
Keep the operational record relational; store large artifacts separately.
19
Project
id, name, repo_url, root_path, protected
Agent
id, role, skills, model_id, supervisor_id
Task
id, project_id, parent_id, owner_id, contract, status
Run
id, task_id, model, tokens, duration, trace
Artifact
id, task_id, uri, checksum, version
Meeting
id, project_id, agenda, decisions, actions
AuditEvent
actor, action, target, timestamp
Use migrations, foreign keys, indexes, soft-delete policy and immutable audit events for critical actions.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
19

## Slide 20
Implementation roadmap
Deliver a dependable control plane before adding advanced autonomy.
20
PHASE 1 • FOUNDATION
Auth, projects, protected AgentForge project, dashboard, PostgreSQL schema.
PHASE 2 • AGENT CONTROL
Agent registry, roles/skills, hierarchy, task contracts, run status.
PHASE 3 • WORKSPACE
Project chat, image attachments, file manager, terminal, split panes.
PHASE 4 • MODEL + GITHUB
Provider adapters, usage meters, branch/PR workflow, CI checks.
PHASE 5 • OPERATIONS
Meetings, audit, metrics, deployment health checks, rollback.
PHASE 6 • LEARNING
Curated memory, agent evaluations, playbook versioning, controlled improvement.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
20

## Slide 21
How we know the agent organization is working
Measure delivery quality and coordination—not just the number of agents.
21
Lead time
Request → accepted change
First-pass acceptance
Tasks accepted without rework
Defect escape rate
Issues found after release
Blocked time
Time waiting on dependencies
Agent cost per outcome
Tokens + runtime per accepted task
Review latency
Time from ready → reviewed
Meeting action closure
Actions completed by due date
Deployment recovery
Time to restore service after failure
Baseline first; set targets after 2–3 delivery cycles. Never optimize token cost at the expense of quality.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
21

## Slide 22
Non-negotiable operating rules
These rules protect quality as the number of agents and parallel tasks grows.
22
• One accountable owner per task; collaborators are explicitly listed.
• No task is complete without an artifact and acceptance evidence.
• Shared files have ownership boundaries; avoid concurrent writes to the same files.
• Every agent reports blockers early and escalates conflicts to its supervisor.
• Human approval is required for production deploys, destructive actions and security exceptions.
• Learning is curated, evaluated and versioned—not silently self-modified.
• Meetings end with decisions, owners and due dates.
• AgentForge core project cannot be deleted; deployment must support rollback.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
22

## Slide 23
Start with a pilot team
A small, disciplined agent team is better than a large, uncoordinated swarm.
23
1. Product Owner
Define one measurable goal
2. Manager Agent
Decompose into contracts
3. 3–5 Specialists
Build, design, research, QA
4. Human Review
Accept, learn, iterate
PILOT SCOPE
Choose one bounded feature that touches UI, API and tests.
PILOT MEETINGS
Daily stand-up + planning + design/architecture + QA triage + demo/retro.
PILOT EXIT
Working increment, passing tests, cost baseline and lessons learned.
Build together. Verify together. Improve together.
Based on the supplied AgentForge platform requirements; technical choices are recommendations for implementation.
AGENT FORGE • CONTRACT-DRIVEN AGENT ENGINEERING
23